## Slide 1: Boxborough-Littleton Water Line Extension Project Information Session Project Update July 26, 2023
Notes: Mike Johns or Les Fox speaks

## Slide 2
This informational webinar is being recorded. Access will be available later from the Water Resources Committee page or BXB-TV VOD.
Attendee videos and microphones will be off.
Attendees should submit questions via the Q&A line on the Zoom toolbar
The moderator will direct questions to panelists
A record of questions and answers will be available.
Meeting Process
Notes: Mike Johns or Les Fox speaks

## Slide 3
Greetings from Boxborough
Introduction to Panel Members
Updates on water line project since January
Schedule, Cost Impacts, Next Steps
Agenda
Notes: Mike Johns or Les Fox speaks

## Slide 4
Proposed water line to extend from Littleton to properties in Boxborough
Water line to address PFAS and sodium chloride contamination of 11 public water system
Virtual Public forum held on January 19, 2023 to discuss project with stakeholders
Notes: Corey speaks

## Slide 5: Update on Project Status since January 19, 2023 Public Forum
January-March: Boxborough received over 50 letters in support of the water line project from condo owners and businesses.
April: Water line project on Final Intended Use Plan for State Revolving Funding.
May: Littleton Town Meeting voters supported the project and authorized the Littleton Electric Light and Water Department to borrow the needed funds to construct the water line.
June: Boxborough-Littleton Intermunicipal Agreement (IMA)
July: Environmental Notification Form filed with MEPA and available for public review and comment.
July: Current project schedule developed and estimated cost impacts calculated for affected properties.
Notes: Corey speaks
IMA is the mechanism that allows the Town of Littleton’s Water department to provide water to Boxborough, allows Littleton Board of Water Commissioners to commit betterments to be collected through Boxborough Assessor’s office, and sets the parameters of the relationship between the two towns on this matter.

## Slide 6: Project Schedule
Phase | Beginning of Time | Jun-22 | Dec-22 | Jun-23 | Dec-23 | Jun-24 | Dec-24 | Jun-25 | Dec-25 | Jun-26
Planning |  |  |  |  |  |  |  |  |  | 
Design |  |  |  |  |  |  |  |  |  | 
Permitting |  |  |  |  |  |  |  |  |  | 
Construction |  |  |  |  |  |  |  |  |  | 
Notes: Corey speaks

## Slide 7: Project Costs
Project Component | Estimated Total Cost | Boxborough’s Share | Boxborough’s Cost
Taylor Street Well | $3,000,000 | 15% | $450,000
Raw Water Transmission Main | $3,000,000 | 15% | $450,000
Littleton’s Portion of Extension | $1,210,000 | 15% | $181,500
Boxborough Extension | $11,990,000 | 100% | $11,990,000
SubTotal |  |  | $13,071,500
Less MassDOT Contribution | -$6,500,000 | 100% | -$6,500,000
Total | $12,700,000 |  | $6,571,500
Notes: Corey speaks

## Slide 8: Betterment Fees
Recovers Construction Costs
Calculated based on proportional amount of water use
1-Bedroom Condo Unit = $4,939
2-Bedroom Condo Unit = $9,878
3-Bedroom Condo Unit = $14,817
Chart: Commercial Property Betterment Fees
| Commercial Property 1 | Commercial Property 2 | Commercial Property 3 | Commercial Property 4 | Commercial Property 5 | Commercial Property 6 | Commercial Property 7 | Commercial Property 8 | Commercial Property 9 | Commercial Property 10 | Commercial Property 11 | Commercial Property 12
 | 21552.4243 | 37851.4452 | 41533.3177 | 57922.1403 | 78801.0514 | 152977.3117 | 172868.4033 | 253106.283 | 322074.0408 | 341201.8173 | 346140.9146 | 1796035.359
Notes: A betterment fee, for those that are not familiar, is a fee that recovers construction costs for a utility that also increases the value of a property. The entire construction cost of the project gets recovered through these fees. And the amount of the is allocated to each property based on the proportional amount of water use for that property. So if a property uses 10% of the water provided by the project, that property will pay a betterment fee equal to 10% of the total construction costs.
Everyone will pay a betterment fee, whether they connect or not. Because having municipal water supply available at your property dramatically increases the property values and thus the property has been “bettered”.
So I’m showing some examples here. The vast majority of properties that will be bettered are condominiums. Since each condo unit receives a separate real estate tax bill, each condo unit will get their own betterment as well.
So, for example, a 1-bedroom condo will pay a total betterment fee of $4,939. This does not have to be paid all at once. It can be paid in annual installments over the life of the 30-year, zero percent interest loan that we are taking out to fund the project. So that would be about $167 per year for the 1-bedroom condo unit example. Double that for a 2-bedroom condo and triple it for a 3-bedroom condo.
There are only 12 non-condo properties that are part of this project. I’m showing those in the graph on the right, without identifying them specifically, just for privacy purposes. About a third of them are $50,000 or less, a third are between $75,000 and $300,000. And a third are over $300,000. With one being well over $400,000.

## Slide 9: Connection Fees
Pipe Size | Fee (domestic service pipe)
1” | $7,565
1 ½” | $17,021
2” | $30,260
3” | $68,086
4” | $121,042
6” | $272,344
Multi-dwelling (per apt. or living unit) | $3,783
Contribution of capital towards existing facilities
System Component | Value
Water Mains | $168,960,000
3 Storage Tanks | $10,000,000
2 Treatment Plants | $30,000,000
3 Well Fields | $8,000,000
Total | $216,960,000
Notes: A connection fee is a contribution of capital towards existing facilities. The water line we will be installing is not nearly enough infrastructure necessary to actually provide a municipal water supply to these Boxborough properties.
Water treatment plants are also needed, in order to remove contaminants like PFAS, and water storage tanks, which not only provide storage of water for use during emergency situations, such as fire suppression, but are also responsible for providing adequate water pressure to the entire water system. And the existing pipes in the ground that get the water from where it currently is to where the new pipeline will begin.
All of this infrastructure comes at a significant cost that has already been invested by the existing ratepayers of the Littleton water system. You can see in the table on the right the approximate value of all of the existing infrastructure in the Littleton water system.
In the table on the left, you see the connection fees that we assess to any new connection to the Littleton water system. Whether they are in Boxborough or Littleton. This helps us to recover those sunk costs and reinvest into the system in order to adequately maintain it. Because none of this infrastructure lasts forever. It all has to be maintained, and eventually replaced.
Only those properties who actually connect to the system will pay the connection fee.

## Slide 10: Water Rates
Base Charge
Meter Size | Monthly Base Charge
5/8” | $7
3/4" | $ 7
1” | $17
1.5” | $33
2” | $53
3” | $100
4” | $167
6” | $334
Usage Charges
Level | Monthly Usage (gallons) | FY24 Rate (per 1,000 gallons)
1 | 0 to 5,000 | $ 5.74
2 | 5,001 to 10,000 | $ 7.18
3 | 10,001 to 15,000 | $ 8.97
4 | 15,001 to 20,000 | $ 11.16
5 | Greater than 20,000 | $ 13.95
Debt Service Charge |  | 
 | All Usage | $ 4.67
Notes: And finally, we have the water rates. This is the cost to use the water and is billed on a monthly basis. So, just like you all receive an electric bill every month from LELWD, you will also receive a water bill every month from LELWD. It’s actually all combined on one bill now, so it’s pretty hassle free. Based on these rates and the average water use for a 1-bedroom condo, you’re looking at about $60 per month.

## Slide 11: Fire sprinkler demand charge
Pipe Size | Yearly Fee
Up to 2” | $862.50
3” and 4” | $1,150.00
6” | $2,300.00
8” | $4,600.00
10” | $5,750.00
12” | $6,900.00
Notes: This charge only applies to those properties that have a fire suppression system and connect a fire service to our system. It’s an annual fee based on the size of the fire line.

## Slide 12: Small Water System Expenses
Contract Operator & Compliance Reporting | Spare Parts, Equipment, & Materials | Cross Connection Surveys & Backflow Prevention Device Testing
Treatment Chemicals & Equipment | General Repairs & Upgrades | Emergency Events
Waste Disposal / Residual Management | Capital Improvements | Storage Tank Inspections
Sampling & Lab Analysis | Professional Services - Engineering, Legal, Etc. | Utilities - Electricity
12
Notes: So, all of the various costs and fees I just described might feel a bit overwhelming. But for those of you already operating a small public water system, which is the vast majority of you, you are already paying for most of these things. Those costs might just be buried in your HOA fee or somewhere else.
We encourage you, if you haven’t already done so, to calculate what you current costs to operate and maintain your small water system are and compare them to what we are describing here.

## Slide 13: Next Steps
Contact your condo board or PWS owner with any owner-specific questions
Please email info@lelwd.com with any follow up questions. Provide address
PWS should evaluate current operational costs for comparison.
Continue to operate PWS in accordance with all MassDEP requirements
Watch for additional information sessions on future updates.
Notes: Corey speaks